HealLog: 90-Day Architecture Migration Roadmap

Document: HealLog Infrastructure Upgrade Plan
Version: 1.0
Date: January 25, 2026
Prepared For: Harish NG (Founder, Data Engineer)
Target: Upgrade from current monolithic/basic setup → Multi-tenant SaaS with offline-first field staff
Timeline: 90 Days (13 weeks)
Goal: Achieve ₹15-20L MRR foundation with 5-10 pilot customers by end of Q1 2026

EXECUTIVE SUMMARY

Your current HealLog system works for single clinics. The upgrade transforms it into:

- Multi-tenant operations platform (support 100+ agencies simultaneously)

- Field staff-centric (offline PWA, GPS tracking, attendance proof)

- Revenue engine (billing, payroll, WhatsApp reminders, analytics)

You will do this in 4 phases across 90 days, working solo ~40-50 hours/week.

| Phase | Focus | Duration | Output | Customers |
| --- | --- | --- | --- | --- |
| Phase 1 | Foundation | Days 1-20 | Multi-tenant DB, auth, infra | 0 (Beta) |
| Phase 2 | Core Features | Days 21-50 | Rosters, billing, payroll, SMS | 3-5 (Closed Beta) |
| Phase 3 | Field Operations | Days 51-75 | Mobile PWA, offline sync, GPS | 8-10 (Open Beta) |
| Phase 4 | Polish & Launch | Days 76-90 | Testing, docs, outreach, support | 10-15 (Launch) |

Estimated outcome: ₹5-10L MRR (foundation), ₹15-20L MRR (target by month 6)

PHASE 1: FOUNDATION (Days 1-20) - Build the Skeleton

Goal

Set up production-grade infrastructure, multi-tenant isolation, and authentication. Zero customer features yet—this is plumbing.

Prerequisites (Complete Before Starting)

- [ ] AWS account created (or DigitalOcean)

- [ ] GitHub repo ready (version control)

- [ ] Local PostgreSQL installed (for dev)

- [ ] Python 3.11+ installed

- [ ] Node.js 18+ installed

Week 1: Infrastructure & Database (Days 1-7)

1.1 AWS Setup (2-3 hours)

- [ ] Create AWS account, set billing alerts

- [ ] Create VPC with public/private subnets (ap-south-1 Mumbai region)

- [ ] Create security groups (RDS, ECS, ALB)

- [ ] Generate IAM keys for CI/CD

Deliverable: AWS infrastructure ready, security groups configured

1.2 PostgreSQL RDS Setup (2-3 hours)

- [ ] Launch RDS PostgreSQL (db.t4g.small, 20GB gp3)

- [ ] Enable encryption at rest (AWS KMS)

- [ ] Set backup retention (30 days)

- [ ] Create multi-AZ standby (for HA)

- [ ] Install local PostgreSQL client tools

- [ ] Create initial database schema (from spec)

Deliverable: RDS instance running, connection verified from local machine

1.3 Redis Setup (1 hour)

- [ ] Launch ElastiCache Redis (cache.t4g.small, 2GB)

- [ ] Configure security group for ECS access

- [ ] Test connection from local machine

- [ ] Document connection strings

Deliverable: Redis cluster ready for session/cache storage

1.4 GitHub & CI/CD Setup (2-3 hours)

- [ ] Create GitHub repository (if not exists)

- [ ] Set up GitHub Actions workflow file (.github/workflows/deploy.yml)

- [ ] Create secrets in GitHub (AWS_ACCESS_KEY_ID, AWS_SECRET_ACCESS_KEY, etc.)

- [ ] Test workflow with dummy build

Deliverable: GitHub repo + CI/CD pipeline configured (not deploying yet)

Time Estimate: 7-10 hours
Status Checklist:

- [ ] AWS VPC + security groups ready

- [ ] RDS PostgreSQL accessible from local machine

- [ ] Redis cluster operational

- [ ] GitHub CI/CD pipeline created (not activated)

Week 2: Backend Foundation (Days 8-14)

2.1 FastAPI Skeleton with Multi-Tenancy (3-4 hours)

Create: backend/main.py

Key Components:

core/config.py

- Database URL (RDS)

- Redis URL (ElastiCache)

- JWT secret

- CORS settings

- SMS/Email/Payment provider keys (placeholders)

core/security.py

- Password hashing (bcrypt)

- JWT generation/verification

- OTP generation (6-digit numeric)

middleware/tenant_context.py

- Extract tenant_id from JWT

- Set PostgreSQL session variable (for RLS)

- Validate tenant subscription status

dependencies.py

- Database session factory

- Current user injection

- Tenant context injection

Test: Can start server, middleware sets tenant context correctly

2.2 Database Schema (Row-Level Security) (3-4 hours)

Create: backend/db/migrations/001_initial_schema.sql

Implement PostgreSQL RLS:
-- For each multi-tenant table (patients, staff, rosters, visits, etc.):
ALTER TABLE table_name ENABLE ROW LEVEL SECURITY;

CREATE POLICY tenant_isolation ON table_name
USING (tenant_id = current_setting('app.current_tenant_id')::UUID);

Test:

- [ ] Connect to RDS from backend

- [ ] Run migration script successfully

- [ ] Verify RLS policies created for all tables

- [ ] Test: User from Tenant A cannot query Tenant B data

Deliverable: Database schema with RLS enabled on all tables

2.3 Authentication Endpoints (2-3 hours)

Implement: api/v1/endpoints/auth.py

POST /v1/auth/register # Tenant signup (agency owner)
POST /v1/auth/login # Email + password login
POST /v1/auth/verify-otp # OTP verification (optional for v1)
POST /v1/auth/refresh-token # Refresh JWT
GET /v1/auth/me # Get current user

Database Tables to Create:

- tenants (agencies)

- users (staff, doctors, admin)

- roles (enum: admin, finance, doctor, receptionist, nurse)

Test:

- [ ] Can register new tenant (agency)

- [ ] Can login as agency owner

- [ ] JWT token issued and can be refreshed

- [ ] Token includes tenant_id (verified in RLS)

2.4 User Management Endpoints (2 hours)

Implement: api/v1/endpoints/users.py

POST /v1/users # Admin creates user
GET /v1/users # List all users in agency
GET /v1/users/{user_id} # Get user details
PUT /v1/users/{user_id} # Update user
DELETE /v1/users/{user_id} # Disable user

Test:

- [ ] Admin can create users with different roles

- [ ] Non-admin cannot create users

- [ ] Soft-delete works (is_active = false)

2.5 Tenant Isolation Enforcement (1-2 hours)

Implement: middleware/tenant_context.py

Test:

- [ ] User from Tenant A tries to access User B's data → 403 Forbidden

- [ ] RLS prevents data leakage at database level

- [ ] Audit log captures all access attempts

Deliverable: All authentication + tenant isolation working end-to-end

Time Estimate: 11-15 hours
Status Checklist:

- [ ] FastAPI app starts, middleware applies tenant context

- [ ] Database schema migrated with RLS policies

- [ ] Auth endpoints (register, login, token refresh) working

- [ ] User management endpoints working (CRUD)

- [ ] Multi-tenant isolation verified (cannot query other tenant's data)

- [ ] Audit logs capture data access

Week 3: API Infrastructure (Days 15-20)

3.1 Patient Management Endpoints (3-4 hours)

Implement: api/v1/endpoints/patients.py

POST /v1/patients # Create patient
GET /v1/patients # List patients (paginated, searchable)
GET /v1/patients/{patient_id} # Get patient details
PUT /v1/patients/{patient_id} # Update patient
DELETE /v1/patients/{patient_id} # Soft-delete patient
GET /v1/patients/search # Advanced search

Features:

- [ ] Phone number encryption (at-rest)

- [ ] Full-text search on name/phone

- [ ] Pagination (default: 20 per page)

- [ ] Filtering (active/inactive, by city)

Test:

- [ ] Create patient, retrieve it

- [ ] Search returns correct results

- [ ] Another tenant cannot see this patient

3.2 Staff Directory Endpoints (3-4 hours)

Implement: api/v1/endpoints/staff.py

POST /v1/staff # Add staff to agency
GET /v1/staff # List all staff (with availability)
GET /v1/staff/{staff_id} # Get staff profile
PUT /v1/staff/{staff_id} # Update staff info
PUT /v1/staff/{staff_id}/skills # Update skill matrix
PUT /v1/staff/{staff_id}/availability # Mark status (on-duty, on-leave, off-duty)

Database Fields:

- Qualification (GNM, BSc, Ayah)

- Specializations (comma-separated: wound care, physio, elder care)

- Skills verified (boolean)

- Base salary (fixed component)

- Commission percentage (variable component)

- Current availability (enum)

Test:

- [ ] Create nurse with credentials

- [ ] Update availability status

- [ ] Search available nurses for a date

- [ ] Cannot see other tenant's staff

3.3 Error Handling & Logging (2-3 hours)

Implement: middleware/error_handler.py, utils/logging.py

Global exception handler

- 400: Bad Request (validation errors)

- 401: Unauthorized (missing/invalid token)

- 403: Forbidden (insufficient permissions / tenant mismatch)

- 404: Not Found

- 500: Internal Server Error (log to Sentry)

Structured logging

- Request ID for tracing

- User ID, tenant ID, resource accessed

- Response time, status code

- All errors logged to CloudWatch

Test:

- [ ] Invalid input returns 400 with clear error message

- [ ] Missing token returns 401

- [ ] Wrong tenant data returns 403

- [ ] Errors logged to CloudWatch

3.4 Deployment to ECS (2-3 hours)

Implement:

- [ ] Docker file (backend/Dockerfile)

- [ ] GitHub Actions workflow to build & push to ECR

- [ ] ECS task definition (2 vCPU, 4GB RAM)

- [ ] Application Load Balancer (ALB) routing

Test:

- [ ] Push code to GitHub → GitHub Actions builds image

- [ ] Image pushed to ECR

- [ ] ECS pulls latest image, starts container

- [ ] Can hit /health endpoint from ALB DNS

Deliverable: Backend running on ECS, accessible via ALB

Time Estimate: 10-14 hours
Status Checklist:

- [ ] Patient management endpoints (CRUD) working

- [ ] Staff directory endpoints (CRUD) working

- [ ] Error handling centralized + logged to CloudWatch

- [ ] FastAPI app containerized + deployed to ECS

- [ ] ALB routes requests to ECS containers

- [ ] Database, Redis, ECS all connected

Phase 1 Summary

What You've Built:

- ✅ Multi-tenant infrastructure (PostgreSQL RLS, Redis cache)

- ✅ Authentication + user management

- ✅ Patient directory API

- ✅ Staff directory API

- ✅ Error handling + logging

- ✅ Deployed to AWS ECS

What You Haven't Built Yet:

- ❌ Field staff app (PWA)

- ❌ Admin web dashboard

- ❌ Roster scheduling

- ❌ Visit tracking (GPS)

- ❌ Billing + invoicing

- ❌ Payroll calculation

- ❌ SMS/WhatsApp integration

Estimated Time: 20 days (160-180 hours if you're coding 8-10 hours/day)
Status: Backend infrastructure ready to accept customer requests

PHASE 2: CORE FEATURES (Days 21-50) - Build Revenue-Generating Features

Goal

Implement the three core pain points agencies want solved:

- Rostering (who works where when?)

- Billing (how much did this agency earn?)

- Payroll (how much does each nurse get paid?)

These three features = MVP for closed beta launch.

Week 4-5: Roster Scheduling Engine (Days 21-30)

4.1 Roster Data Model (1-2 hours)

Update: db/models.py with complete rosters table

class Roster(Base):
tablename = "rosters"

id: UUID
tenant_id: UUID (for RLS)
staff_id: UUID (nurse assigned)
patient_id: UUID (patient being visited)
shift_type: str  # '12_hour', '24_hour', 'day', 'night'
shift_start: time  # 09:00
shift_end: time    # 21:00
shift_date: date   # 2026-01-25
days_of_week: str  # 'Mon,Tue,Wed' for recurring
recurrence_end_date: date  # 2026-02-25 (when recurring ends)
assigned_by: UUID (admin user)
status: str  # 'scheduled', 'completed', 'cancelled', 'no_show'
notes: str
created_at, updated_at

4.2 Roster Management Endpoints (4-5 hours)

Implement: api/v1/endpoints/rosters.py

POST /v1/rosters # Create single or recurring shift
GET /v1/rosters # List rosters (filters: date, staff, status)
GET /v1/rosters/{roster_id} # Get roster details
PUT /v1/rosters/{roster_id} # Update roster (time, staff, patient)
DELETE /v1/rosters/{roster_id} # Cancel roster (soft-delete)
GET /v1/rosters/calendar/{date} # Get all shifts for a date
GET /v1/rosters/{staff_id}/schedule # Get personal schedule
POST /v1/rosters/{roster_id}/bulk-create # Create recurring rosters

Key Logic:

- Recurring roster expansion (Mon-Wed for 4 weeks → 12 rosters created)

- Conflict detection (prevent double-booking same staff same time)

- Availability checking (don't assign if staff on-leave)

- SMS notification to staff when assigned

4.3 Backend Calendar View Optimization (2 hours)

Implement: services/roster_service.py

def get_calendar_view(tenant_id, start_date, end_date):
"""
Returns rosters organized by:
- Staff (rows)
- Date (columns)
- Status color coding (green=assigned, yellow=pending, red=no-show)

Used by frontend for drag-drop calendar UI
"""

Database Query Optimization:

- [ ] Index on (tenant_id, staff_id, shift_date)

- [ ] Cache calendar view for 1 hour (Redis)

- [ ] Pagination if >1,000 rosters/month

4.4 Staff Availability Check (1-2 hours)

Implement: services/staff_service.py

def get_available_staff(tenant_id, date, time_range):
"""
Returns list of nurses available at time_range on date
- Excludes: on_leave, off_duty
- Excludes: already assigned to another shift at same time
- Returns: sorted by experience, specialization match
"""

Test:

- [ ] Create 3 rosters for same staff same date → conflict detected

- [ ] Get available staff for date/time → returns only free nurses

- [ ] Can bulk-create recurring rosters (7 weeks Mon-Wed)

- [ ] Cancel roster → SMS sent to staff

Deliverable: Roster scheduling fully functional

Time Estimate: 8-11 hours
Status Checklist:

- [ ] Roster CRUD endpoints working

- [ ] Recurring roster expansion working

- [ ] Conflict detection prevents double-booking

- [ ] Availability API shows free nurses

- [ ] Calendar API returns rosters by staff/date

Week 5-6: Billing & Revenue Tracking (Days 31-40)

5.1 Billing Data Model (1-2 hours)

Update: db/models.py with billings + payments tables

class Billing(Base):
invoice_number: str (unique, e.g., "BL-001-2026-01-25")
invoice_date: date
billing_period: (start_date, end_date)
patient_id: UUID
description: str # "10 home care visits"
quantity: int
rate_per_unit: decimal
total_amount: decimal
tax_amount: decimal
discount_amount: decimal
final_amount: decimal
payment_status: str # 'unpaid', 'partial', 'paid', 'overdue'
payment_date: date
amount_paid: decimal
notes: str

class Payment(Base):
billing_id: UUID
payment_method: str # 'razorpay', 'cash', 'check'
payment_gateway_id: str # Razorpay transaction ID
amount: decimal
payment_status: str
payment_date: timestamp

5.2 Invoice Generation from Rosters (3-4 hours)

Implement: services/billing_service.py

def generate_invoice_from_attendance(tenant_id, patient_id, start_date, end_date):
"""
1. Query completed rosters for patient in date range
2. Count visits, sum duration
3. Apply rate per visit or package pricing
4. Calculate tax (18% GST, if applicable)
5. Create billing record
6. Return invoice details
"""

Business Logic:

- Per-visit pricing: ₹500/visit × 10 visits = ₹5,000

- Package pricing: 12 visits/month = ₹5,000 flat (discount)

- Discounts & adjustments (e.g., family negotiated rate)

- Tax calculation (GST 18% if registered)

5.3 Billing Endpoints (3-4 hours)

Implement: api/v1/endpoints/billing.py

POST /v1/billing/invoices # Generate invoice
GET /v1/billing/invoices # List all invoices
GET /v1/billing/invoices/{invoice_id} # Get invoice details
PUT /v1/billing/invoices/{invoice_id} # Update status (mark as sent/paid)
GET /v1/billing/outstanding # Get outstanding dues (family-wise)
POST /v1/billing/payment-link # Create Razorpay payment link
GET /v1/billing/reconciliation # Reconcile payments from gateway

Invoice Status Flow:

- Draft → Sent (email/SMS to family) → Partial/Paid → Overdue (if unpaid >30 days)

5.4 Razorpay Integration (2-3 hours)

Implement: services/payment_service.py

def create_payment_link(invoice_id, amount, family_phone):
"""
1. Create Razorpay payment link
2. Send WhatsApp to family with link
3. Store payment_gateway_id
4. Return link for email
"""

def reconcile_payments(webhook_payload):
"""
Razorpay webhook: payment_authorized
1. Verify webhook signature
2. Find billing record
3. Update payment_status = 'paid'
4. Update outstanding receivables
"""

Webhook Setup:

- [ ] Add Razorpay API keys to GitHub secrets

- [ ] Implement /webhooks/razorpay endpoint (without auth)

- [ ] Verify webhook signature

Test:

- [ ] Generate invoice from 10 completed visits

- [ ] Create payment link, test Razorpay flow

- [ ] Mark payment as received

- [ ] Query outstanding dues

Deliverable: Complete billing pipeline from visits → invoices → payments

Time Estimate: 9-13 hours
Status Checklist:

- [ ] Invoice generated from attendance automatically

- [ ] Invoice endpoint returns correctly formatted invoices

- [ ] Razorpay payment link created + payment received

- [ ] Webhook reconciles payments (updates status)

- [ ] Outstanding receivables calculated correctly

Week 7: Staff Payroll Calculation (Days 41-50)

6.1 Payroll Data Model (1 hour)

Update: db/models.py with payroll table

class Payroll(Base):
staff_id: UUID
payroll_month: date # 2026-01-01 (first of month)
working_days: int
attendance_days: int
total_visits: int
base_salary: decimal
commission_earned: decimal # (visits × ₹100/visit) or %age
bonuses: decimal
deductions: decimal # absent >3 days = -₹500
total_payable: decimal
paid_status: str # 'pending', 'approved', 'paid'
payment_date: date
payment_method: str
bank_transfer_id: str (for bank transfer tracking)
notes: str
approved_by: UUID (admin)
approved_at: timestamp

6.2 Payroll Calculation Engine (4-5 hours)

Implement: services/payroll_service.py

def calculate_monthly_payroll(tenant_id, staff_id, payroll_month):
"""
Calculation formula:
1. Base salary (fixed, e.g., ₹15,000/month)
2. Commission = visits_completed × ₹100 per visit
3. Bonus: if >95% attendance, add ₹1,000
4. Deductions: if absent >3 days, deduct ₹500/day
5. Total payable = base + commission + bonus - deductions

Returns: payroll object ready for approval
"""

        # Query completed visits this month for staff
visits = db.query(Visits).filter(
    staff_id == staff_id,
    month(created_at) == payroll_month.month,
    year(created_at) == payroll_month.year,
    status == 'completed'
).count()

        # Query attendance this month
attendance_days = db.query(Rosters).filter(
    staff_id == staff_id,
    month(shift_date) == payroll_month.month,
    status in ['completed', 'no_show']
).count()

        # Calculate components
base_salary = staff.base_salary
commission = visits * 100
attendance_pct = attendance_days / 30  # rough estimate
bonus = 1000 if attendance_pct > 0.95 else 0
deductions = (30 - attendance_days) * 500 if (30 - attendance_days) > 3 else 0
total_payable = base_salary + commission + bonus - deductions

        # Create payroll record
payroll = Payroll(
    staff_id=staff_id,
    payroll_month=payroll_month,
    attendance_days=attendance_days,
    total_visits=visits,
    base_salary=base_salary,
    commission_earned=commission,
    bonuses=bonus,
    deductions=deductions,
    total_payable=total_payable,
    paid_status='pending'
)
return payroll

6.3 Payroll Endpoints (2-3 hours)

Implement: api/v1/endpoints/payroll.py

GET /v1/payroll/{staff_id}/monthly # Calculate monthly payroll
GET /v1/payroll/report # Payroll report (all staff)
PUT /v1/payroll/{staff_id}/approve # Approve payout
POST /v1/payroll/generate-slips # Generate salary slips (PDF)
GET /v1/payroll/pending # List staff awaiting payout

6.4 Payroll Approval Workflow (2 hours)

Implement: services/payroll_service.py

def approve_payroll(tenant_id, staff_id, payroll_month, approver_id):
"""
1. Check payroll exists
2. Verify approver is admin/finance
3. Mark as 'approved'
4. Prepare for bank transfer or cash payout
"""

def process_payout(payroll_id, payment_method, bank_transfer_id=None):
"""
1. Update payroll status = 'paid'
2. Store bank_transfer_id (if bank transfer)
3. Send SMS to staff: "Your salary ₹X has been credited"
4. Log in audit trail
"""

Test:

- [ ] Calculate payroll for staff (visits + attendance + bonus - deductions)

- [ ] Generate payroll report for all staff

- [ ] Approve and mark as paid

- [ ] SMS sent to staff confirming payment

Deliverable: Complete payroll calculation & approval workflow

Time Estimate: 9-11 hours
Status Checklist:

- [ ] Payroll calculated from visit + attendance data

- [ ] Payroll report shows all staff pending/approved/paid

- [ ] Admin can approve and process payout

- [ ] SMS sent to staff confirming salary

Phase 2 Summary

What You've Built:

- ✅ Roster scheduling (CRUD + recurring)

- ✅ Billing from attendance (invoice generation)

- ✅ Razorpay payment integration

- ✅ Staff payroll calculation + approval workflow

- ✅ SMS notifications to staff (when rosters assigned, when salary paid)

What You Haven't Built Yet:

- ❌ Web dashboard (admin, finance, doctor views)

- ❌ Field staff mobile app (check-in/check-out, offline)

- ❌ GPS tracking (attendance verification)

- ❌ WhatsApp family notifications

- ❌ Analytics (revenue, utilization, churn)

Estimated Time: 30 days (240-280 hours)
Status: MVP ready for closed beta (3-5 pilot customers)

Go-to-Market Step:

- Deploy to production ECS

- Invite 3-5 nursing bureaus in Bengaluru for closed beta

- Collect feedback on roster + billing accuracy

- Prepare for Phase 3 (field operations)

PHASE 3: FIELD OPERATIONS (Days 51-75) - Field Staff & Offline

Goal

Empower field staff (nurses) with mobile app that works offline, with GPS check-in/check-out and proof of visit.

Week 8-9: Mobile PWA Foundation (Days 51-65)

7.1 Expo/React Native Skeleton (2-3 hours)

Create: mobile/ directory with Expo setup

expo init heallog-mobile
cd heallog-mobile
npm install expo-router expo-offline-first watermelon

Screens to Create:

- Login (OTP)

- Today's Roster

- Shift Details

- Check-In (GPS)

- Care Checklist

- Notes + Photos

- Check-Out

- Offline Status Indicator

- Personal Timesheet

7.2 WatermelonDB Offline Database (3-4 hours)

Implement: mobile/src/services/watermelonDB.ts

Setup:
import { Database } from '@nozbe/watermelondb';
import { Roster, Visit, Task, CheckIn } from './models';

const database = new Database({
adapter: new SQLiteAdapter({
dbName: 'HealLog.db',
schema: appSchema({
version: 1,
tables: [
tableSchema({
name: 'rosters',
columns: [
{ name: 'patient_id', type: 'string' },
{ name: 'shift_date', type: 'number' },
{ name: 'shift_start', type: 'string' },
// ... all roster fields
],
}),
tableSchema({
name: 'visits',
columns: [
{ name: 'roster_id', type: 'string' },
{ name: 'checkin_time', type: 'number', isOptional: true },
// ... all visit fields
],
}),
],
}),
}),
});

Sync Strategy:

- On app launch: sync rosters for next 7 days

- After check-in/check-out: queue for sync

- On WiFi/4G: send queued data to backend

- Conflict resolution: backend timestamp wins

7.3 GPS Check-In/Check-Out (4-5 hours)

Implement: mobile/src/screens/CheckIn.tsx

import * as Location from 'expo-location';
import * as TaskManager from 'expo-task-manager';

const LOCATION_TASK_NAME = 'background-location-task';

export default function CheckInScreen({ shiftId }) {
const [location, setLocation] = useState(null);
const [accuracy, setAccuracy] = useState(null);

const handleCheckIn = async () => {
// 1. Request location permission
const { status } = await Location.requestForegroundPermissionsAsync();
if (status !== 'granted') return;

// 2. Get current location
const currentLocation = await Location.getCurrentPositionAsync({
  accuracy: Location.Accuracy.High,
});

        setLocation(currentLocation.coords);
setAccuracy(currentLocation.coords.accuracy);

        // 3. Create visit record in WatermelonDB
const visit = await database.collections.get('visits').create((visit) => {
  visit.roster_id = shiftId;
  visit.checkin_latitude = currentLocation.coords.latitude;
  visit.checkin_longitude = currentLocation.coords.longitude;
  visit.checkin_time = Date.now();
  visit.checkin_accuracy = currentLocation.coords.accuracy;
  visit.synced = false;  // Mark for sync
});

        // 4. Show success + distance to patient home
const distanceKm = haversineDistance(
  currentLocation.coords,
  { lat: roster.patient_home_lat, lng: roster.patient_home_lng }
);

        showToast(`Checked in! ${distanceKm.toFixed(2)} km from patient home`);

};

return (

);
}

Key Features:

- GPS accuracy display (accuracy < 50m = good)

- Distance calculation (haversine formula)

- Timestamp auto-capture

- Offline storage (visit queued for sync)

7.4 Care Checklist Screen (3-4 hours)

Implement: mobile/src/screens/CareChecklist.tsx

export default function CareChecklistScreen({ shiftId }) {
const [tasks, setTasks] = useState([]);

useEffect(() => {
// Load care plan tasks for this shift
const rosters = await database.collections.get('rosters').find(shiftId);
const carePlan = rosters.care_plan; // from sync
setTasks(carePlan.tasks);
}, [shiftId]);

const handleTaskComplete = async (taskId) => {
// 1. Mark task as complete locally
await database.collections.get('tasks').find(taskId).update((task) => {
task.is_completed = true;
task.completed_at = Date.now();
});

// 2. Show checkmark, haptic feedback
Haptics.notificationAsync(Haptics.NotificationFeedbackType.Success);

        // 3. Queue for sync
markForSync(taskId);

};

return (
<FlatList
data={tasks}
renderItem={({ item }) => (
<TouchableOpacity
onPress={() => handleTaskComplete(item.id)}
style={{ opacity: item.is_completed ? 0.5 : 1 }}
>

</TouchableOpacity>
)}
/>
);
}

7.5 Offline Sync Engine (3-4 hours)

Implement: mobile/src/services/sync.ts

export async function syncWithBackend() {
// 1. Check internet connectivity
const isOnline = await checkInternetConnection();
if (!isOnline) {
showStatus('Offline - data will sync when connected');
return;
}

// 2. Get all records marked synced=false
const unsynced = await database.collections
.get('visits')
.query(where('synced', eq(false)))
.fetch();

// 3. POST to backend
const visits = unsynced.map(v => ({
roster_id: v.roster_id,
checkin_time: v.checkin_time,
checkin_latitude: v.checkin_latitude,
checkin_longitude: v.checkin_longitude,
checkin_accuracy: v.checkin_accuracy,
}));

try {
const response = await fetch(${API_URL}/v1/visits/batch-sync, {
method: 'POST',
headers: { 'Authorization': Bearer ${token} },
body: JSON.stringify({ visits }),
});

if (response.ok) {
  // 4. Mark all as synced
  for (const visit of unsynced) {
    await visit.update((v) => {
      v.synced = true;
    });
  }
  showStatus('Synced successfully');
}

} catch (error) {
showStatus('Sync failed - will retry');
}
}

// Setup periodic sync (every 5 minutes when online)
import * as BackgroundFetch from 'expo-background-fetch';
import * as TaskManager from 'expo-task-manager';

TaskManager.defineTask(BACKGROUND_SYNC_TASK, async () => {
await syncWithBackend();
return BackgroundFetch.Result.NewData;
});

BackgroundFetch.registerTaskAsync(BACKGROUND_SYNC_TASK, {
minimumInterval: 5 * 60, // 5 minutes
stopOnTerminate: false,
startOnBoot: true,
});

Test:

- [ ] Go offline, check-in → data stored locally

- [ ] Go online → data auto-syncs to backend

- [ ] Offline check-out → synced when online

- [ ] Care tasks marked complete → synced

Deliverable: Field staff PWA fully functional (offline + sync)

Time Estimate: 15-20 hours
Status Checklist:

- [ ] Expo app boots, shows today's roster

- [ ] Check-in captures GPS + timestamp

- [ ] Care checklist tasks display + can mark complete

- [ ] Photos can be uploaded (queued for sync)

- [ ] Offline status indicator shown

- [ ] Background sync runs when online

Week 10: GPS Tracking & Visit Verification (Days 66-75)

8.1 GPS Distance Validation (2 hours)

Implement: mobile/src/utils/location.ts

export function haversineDistance(point1, point2) {
// Haversine formula for Earth surface distance
const R = 6371; // Earth radius in km
const dLat = (point2.lat - point1.lat) * Math.PI / 180;
const dLng = (point2.lng - point1.lng) * Math.PI / 180;
const a = Math.sin(dLat/2) * Math.sin(dLat/2) +
Math.cos(point1.lat * Math.PI / 180) * Math.cos(point2.lat * Math.PI / 180) *
Math.sin(dLng/2) * Math.sin(dLng/2);
const c = 2 * Math.atan2(Math.sqrt(a), Math.sqrt(1-a));
return R * c;
}

export function validateCheckInLocation(checkinLat, checkinLng, patientLat, patientLng) {
const distance = haversineDistance(
{ lat: checkinLat, lng: checkinLng },
{ lat: patientLat, lng: patientLng }
);

if (distance > 0.5) {
// More than 500m away
return { valid: false, reason: ${distance.toFixed(2)}km away from patient home };
}

return { valid: true, distance: distance.toFixed(3) };
}

Backend Validation:

- [ ] API endpoint validates check-in GPS against patient home location

- [ ] If >500m away, flag for review (but allow for now)

- [ ] Log distance_from_home in visits table

- [ ] Admin dashboard shows staff with multiple "far" check-ins

8.2 Photo Proof Upload (2-3 hours)

Implement: mobile/src/screens/PhotoCapture.tsx

import { Camera } from 'expo-camera';

export default function PhotoCaptureScreen({ visitId }) {
const [photos, setPhotos] = useState([]);

const handleCapture = async (uri) => {
// 1. Compress image (reduce size for bandwidth)
const compressed = await compressImage(uri);

// 2. Store locally in WatermelonDB
await database.collections.get('visits').find(visitId).update((v) => {
  v.photo_uris = [...v.photo_uris, compressed.path];
  v.synced = false;
});

        setPhotos([...photos, compressed.path]);

};

return (

);
}

Backend Upload:

- [ ] Batch upload photos to S3 during sync

- [ ] Generate signed URLs for display

- [ ] Delete local photos after upload

- [ ] Store S3 URLs in visits.proof_photos_urls

8.3 Attendance Flags (2 hours)

Implement: services/visit_service.py (backend)

def validate_visit_checkin(visit_id):
"""
Post-sync validation:
1. Calculate check-in distance
2. Calculate tardiness (scheduled vs actual)
3. Flag if:
- Arrival >15 min late → arrival_status = 'late'
- Arrival >500m from home → distance_flag = True
- No checkout by shift_end → incomplete_flag = True
"""

visit = db.query(Visits).filter(id == visit_id).first()
roster = db.query(Rosters).filter(id == visit.roster_id).first()
patient = db.query(Patients).filter(id == visit.patient_id).first()

        # Distance check
distance = haversine_distance(
    (visit.checkin_latitude, visit.checkin_longitude),
    (patient.home_latitude, patient.home_longitude)
)
visit.distance_from_home = distance

        # Tardiness check
tardiness_minutes = (visit.actual_checkin_time - roster.shift_start).total_seconds() / 60
if tardiness_minutes > 15:
    visit.arrival_status = 'late'
    visit.arrival_minutes_delta = int(tardiness_minutes)

        db.commit()

Admin Dashboard Alert:

- [ ] Show staff with multiple late arrivals (> 3/month)

- [ ] Show staff with questionable GPS (far from home)

- [ ] Show incomplete visits (checked in but no checkout)

8.4 Integration Tests (2-3 hours)

Test:

- [ ] Check-in 500m away → warning shown, but allowed

- [ ] Upload photo → queued for sync

- [ ] Sync offline data → backend validates GPS + distance

- [ ] Late arrival → flagged in admin dashboard

- [ ] Admin can view proof photos

Deliverable: GPS validation + photo proof fully integrated

Time Estimate: 8-11 hours
Status Checklist:

- [ ] GPS distance calculated (haversine)

- [ ] Photos captured + compressed locally

- [ ] Photos uploaded to S3 during sync

- [ ] Backend validates attendance (tardiness, distance)

- [ ] Admin dashboard shows attendance flags

Phase 3 Summary

What You've Built:

- ✅ Field staff mobile PWA (Expo/React Native)

- ✅ Offline-first architecture (WatermelonDB)

- ✅ GPS check-in/check-out with distance calculation

- ✅ Photo proof of visit (upload to S3)

- ✅ Background sync engine (auto-sync when online)

- ✅ Attendance validation (tardiness, distance flags)

What You Haven't Built Yet:

- ❌ Admin web dashboard (roster calendar, KPIs, staff management)

- ❌ Finance dashboard (invoices, collections, payroll)

- ❌ Doctor interface (clinical notes, care plans)

- ❌ WhatsApp family notifications

- ❌ Analytics (revenue trends, utilization, churn)

Estimated Time: 25 days (200-240 hours)
Status: MVP + field operations ready, can support 8-10 pilot customers

PHASE 4: POLISH & LAUNCH (Days 76-90) - Web UI, Testing, Outreach

Goal

Build web dashboards, harden security, test end-to-end, and launch to public beta.

Week 11: Admin Web Dashboard (Days 76-82)

9.1 React/Vite Frontend Setup (1-2 hours)

Create: frontend/ with React 18 + Vite

npm create vite@latest heallog-frontend -- --template react-ts
cd heallog-frontend
npm install zustand react-query recharts tailwindcss react-router-dom

Directory Structure:
frontend/src/
├── pages/
│ ├── admin/
│ │ ├── Dashboard.tsx # KPIs, alerts, quick stats
│ │ ├── RosterCalendar.tsx # Drag-drop calendar
│ │ ├── StaffDirectory.tsx # Manage staff
│ │ └── Settings.tsx
│ ├── finance/
│ │ ├── Dashboard.tsx # Revenue, collections
│ │ ├── Invoices.tsx
│ │ └── Payroll.tsx
│ └── auth/
│ └── Login.tsx
├── components/
│ ├── RosterCalendar.tsx # Reusable calendar
│ ├── MetricCard.tsx # KPI tile
│ └── ...
└── App.tsx

9.2 Admin Dashboard (3-4 hours)

Implement: frontend/src/pages/admin/Dashboard.tsx

KPI Cards (above fold):

- Today's revenue (₹X)

- Active rosters today (N visits)

- Outstanding collections (₹Y)

- Staff on duty (N)

Charts:

- Revenue trend (last 30 days, line chart)

- Staff utilization (hours/nurse, bar chart)

- Attendance summary (% on-time, late, absent)

Alerts:

- Staff with >3 absences this month

- Visits uncompleted (checked in but no checkout)

- Outstanding invoices >30 days

9.3 Roster Calendar UI (4-5 hours)

Implement: frontend/src/pages/admin/RosterCalendar.tsx

Features:

- Grid layout: staff names (Y-axis), dates (X-axis)

- Color-coded cells: green (assigned), yellow (pending), red (no-show)

- Drag-drop to assign staff to shifts

- Modal to edit shift details (time, patient, notes)

- Bulk operations (copy week, import previous roster)

Library: Use react-beautiful-dnd for drag-drop

9.4 Staff Directory UI (2-3 hours)

Implement: frontend/src/pages/admin/StaffDirectory.tsx

- Table: name, qualification, specialization, availability status

- Quick actions: edit, view attendance, disable

- Bulk import (Excel) to add staff

9.5 Authentication & Role-Based Routing (2-3 hours)

Implement: frontend/src/services/auth.ts, App.tsx

// Zustand store for auth
const useAuthStore = create((set) => ({
user: null,
token: null,
role: null,
login: async (email, password) => {
const { data } = await api.post('/v1/auth/login', { email, password });
set({ user: data.user, token: data.access_token, role: data.user.role });
},
logout: () => set({ user: null, token: null, role: null }),
}));

// Route protection by role

<Route path="/" element={} />
<Route
path="/admin/







"element={<ProtectedRoute allowedRoles={['admin']}></ProtectedRoute>}/><Routepath="/finance/"
element={
<ProtectedRoute allowedRoles={['finance']}>

</ProtectedRoute>
}
/>

Test:

- [ ] Admin can login, sees admin dashboard

- [ ] Finance can login, sees finance dashboard

- [ ] Non-admin cannot access admin pages (403)

- [ ] Logout clears token + redirects to login

Deliverable: Admin web dashboard fully functional

Time Estimate: 14-18 hours
Status Checklist:

- [ ] React/Vite app boots, connects to backend

- [ ] Login works (JWT token stored)

- [ ] Admin dashboard shows real KPIs from backend

- [ ] Roster calendar displays shifts, can drag-drop

- [ ] Staff directory shows all staff with quick actions

- [ ] Role-based routing works (cannot access other roles' pages)

Week 12: Finance Dashboard & Testing (Days 83-89)

10.1 Finance Dashboard (2-3 hours)

Implement: frontend/src/pages/finance/Dashboard.tsx

- Outstanding receivables (table: patient name, amount, days overdue)

- Payment collection rate (gauge: 65% collected)

- Pending staff payroll (table: staff name, amount due, due date)

- Monthly revenue trend (line chart)

- Export to Excel button

10.2 Invoices Page (2-3 hours)

Implement: frontend/src/pages/finance/Invoices.tsx

- List of invoices (filterable by status, date)

- Create invoice (from attendance)

- View invoice details (PDF)

- Mark as sent/paid/overdue

- Create Razorpay payment link

- Send invoice via email

10.3 Payroll Page (2 hours)

Implement: frontend/src/pages/finance/Payroll.tsx

- Payroll calculation for month (trigger button)

- Payroll table: staff name, base salary, commission, bonus, deductions, total

- Approve button (bulk or individual)

- Generate salary slips (PDF)

- Process payout (bank transfer or cash)

10.4 End-to-End Testing (4-5 hours)

Test Workflows:

Workflow 1: Roster → Visit → Billing

- [ ] Create roster for patient X, staff Y

- [ ] Staff checks in via mobile (GPS + time captured)

- [ ] Staff marks care tasks complete

- [ ] Staff checks out

- [ ] Backend creates visit record

- [ ] Admin generates invoice from visits

- [ ] Family receives payment link via WhatsApp

- [ ] Family pays via Razorpay

- [ ] Invoice marked as paid, collection rate updated

Workflow 2: Visit → Payroll

- [ ] 10 completed visits for staff Y this month

- [ ] Admin calculates payroll

- [ ] Payroll shows: base salary + 10×₹100 commission

- [ ] Admin approves

- [ ] Staff receives SMS: "Salary ₹X credited"

- [ ] Finance can export payroll to Excel

Workflow 3: Offline Sync

- [ ] Field staff checks in while offline (no internet)

- [ ] Check-in stored locally (WatermelonDB)

- [ ] Status shows "Offline - will sync when connected"

- [ ] Staff goes online

- [ ] Background sync triggers

- [ ] Backend receives check-in data

- [ ] Status updates to "Synced"

Performance Testing:

- [ ] Dashboard loads in <2 sec with 100 staff

- [ ] Roster calendar renders 1000 shifts smoothly

- [ ] Mobile app responds to GPS + camera actions <1 sec

Security Testing:

- [ ] SQL injection attempts → blocked

- [ ] XSS attempts → sanitized

- [ ] CSRF → tokens validated

- [ ] Tenant isolation → user from Tenant A cannot see Tenant B data

- [ ] JWT expiry → refresh token works, expired token returns 401

Deliverable: All workflows tested, edge cases handled

Time Estimate: 10-13 hours
Status Checklist:

- [ ] Finance dashboard shows real data

- [ ] Invoices can be generated + sent

- [ ] Payroll calculation works end-to-end

- [ ] Workflow tests pass (roster → billing, visit → payroll)

- [ ] Offline sync tested + works

- [ ] Performance acceptable (<2 sec dashboard load)

- [ ] Security hardened (no SQL injection, XSS, etc.)

Week 13: Launch Prep (Days 90)

11.1 Documentation (2-3 hours)

- [ ] API documentation (Swagger/OpenAPI)

- [ ] User manual (admin, finance, doctor, receptionist, field staff)

- [ ] Deployment guide (for ops/DevOps)

- [ ] Troubleshooting guide (common errors)

11.2 Support & Monitoring (1-2 hours)

- [ ] Set up Sentry for error tracking

- [ ] Set up CloudWatch dashboards (CPU, memory, API latency)

- [ ] Create support email / WhatsApp group

- [ ] Write runbook for common issues

11.3 Outreach & Sales (1-2 hours)

- [ ] Create landing page (simple: HealLog tagline + features + CTA)

- [ ] Prepare email/WhatsApp outreach template

- [ ] Create list of 500 agencies in Bengaluru (from LinkedIn, Google Maps)

- [ ] Schedule outreach campaign for Monday after launch

11.4 Final QA (1-2 hours)

- [ ] Smoke test all endpoints

- [ ] Test login flow (admin, finance, field staff)

- [ ] Test roster creation → billing → payment

- [ ] Test field staff app (check-in → check-out → sync)

- [ ] Test offline mode + sync

- [ ] Production deployment (ECS, RDS, Redis all up)

Deliverable: Ready to announce beta launch

Phase 4 Summary

What You've Built:

- ✅ Web dashboards (admin, finance, receptionist, doctor)

- ✅ End-to-end testing (all workflows verified)

- ✅ Security hardening (XSS, SQL injection, CSRF protected)

- ✅ Documentation + support setup

- ✅ Monitoring + error tracking (Sentry, CloudWatch)

Status: Public beta launch ready!

Estimated Time: 15 days (120-150 hours)

90-DAY TIMELINE SUMMARY

| Phase | Duration | Focus | Output | Go-Live Customers |
| --- | --- | --- | --- | --- |
| Phase 1 | Days 1-20 | Infrastructure | Multi-tenant DB, Auth, API | 0 (Foundation) |
| Phase 2 | Days 21-50 | Revenue | Rosters, Billing, Payroll | 3-5 (Closed Beta) |
| Phase 3 | Days 51-75 | Operations | Mobile PWA, GPS, Field Ops | 8-10 (Open Beta) |
| Phase 4 | Days 76-90 | Polish | Web UI, Testing, Launch | 10-15 (Public Beta) |
| TOTAL | 90 Days | Full Stack | Production-Ready SaaS | ₹5-10L MRR |

HOW TO EXECUTE

Solo Developer Assumptions

- Coding: 40-50 hours/week (8-10 hours/day, 5 days/week)

- Breaks: Weekends off, ~2 weeks vacation spread across 3 months

- Total Available: ~600-750 coding hours in 90 days

- Allocation: 160-180h Phase 1, 240-280h Phase 2, 200-240h Phase 3, 120-150h Phase 4

Weekly Cadence

Monday: Plan week (which endpoints/features this week)
Tuesday-Thursday: Deep work (code, test)
Friday: Deployment + demo to self (make sure it works)
Weekend: Rest (no coding)

Milestones & Checkpoints

End of Week 2 (Day 14):

- [ ] AWS infrastructure deployed

- [ ] Database schema with RLS working

- [ ] Authentication working

- [ ] First API endpoints (patients, staff) responding

End of Week 4 (Day 28):

- [ ] Roster scheduling fully functional

- [ ] Billing invoice generation working

- [ ] Razorpay integration tested

- [ ] Ready for closed beta launch

End of Week 7 (Day 49):

- [ ] Field staff mobile app (offline + sync) working

- [ ] GPS check-in/check-out verified

- [ ] 5-10 pilot agencies using system

- [ ] First revenue flowing (rosters scheduled, visits tracked)

End of Week 10 (Day 70):

- [ ] Admin + finance web dashboards live

- [ ] End-to-end workflows tested

- [ ] 10-15 beta customers on boarding

End of Week 13 (Day 90):

- [ ] Public beta launch

- [ ] ₹5-10L MRR (foundation)

- [ ] Documentation + support setup

- [ ] Ready for Q2 expansion

ALTERNATIVE: PHASED ROLLOUT (If Resources Limited)

If you can only code 20-30 hours/week, extend timeline to 6 months:

| Timeline | Focus |
| --- | --- |
| Months 1-2 | Phase 1 (Infrastructure) + Start Phase 2 |
| Months 3-4 | Complete Phase 2 (Rosters, Billing, Payroll) |
| Months 5-6 | Phase 3 (Mobile) + Phase 4 (Launch) |

This gives you ₹5-10L MRR by end of Q2 instead of Q1.

SUCCESS FACTORS

What Will Make This Work

- Stay in scope - Don't add telemedicine, ABDM, equipment tracking in Phase 1. Ship MVP first.

- Test relentlessly - Tenant isolation bugs are catastrophic. Test multi-tenant scenarios early.

- Pilot with real customers - Get 3-5 agencies in Phase 2, iterate based on feedback.

- Monitor production - Set up alerts NOW. Don't learn about bugs from angry customers.

- Document as you go - Future you (or your first hire) will thank you.

What Will Kill This

- Perfectionism - Don't build for 100 agencies while 5 need features. Iterate.

- Scope creep - "But the customer asked for X" → log it as Phase 5 feature, move on.

- Technical debt - No, you can't refactor the entire codebase mid-Phase 3. Ship first, optimize later.

- Isolation bugs - If tenant A sees tenant B's data, game over. Test this religiously.

NEXT IMMEDIATE STEPS (This Week)

- Today: Set up AWS account, VPC, security groups

- Tomorrow: Launch RDS PostgreSQL, ElastiCache Redis

- Day 3: Set up GitHub repo, CI/CD pipeline skeleton

- Day 4: Start Phase 1 Week 1 work (infrastructure validation)

- Day 5: First FastAPI + PostgreSQL + RLS test (confirm multi-tenant isolation)

Week 1 goal: "I can deploy a FastAPI container that enforces tenant isolation in PostgreSQL RLS."

QUESTIONS TO ANSWER BEFORE STARTING

- AWS Budget: Can you commit $500-800/month for infrastructure?

- Customer Readiness: Do you have 3-5 nursing bureaus willing to beta test?

- Time Commitment: Can you really code 40-50 hours/week for 90 days?

- Team: Are you solo, or do you have a co-founder for frontend?

- Backup Plan: If a customer bugs block you, how fast can you pivot?

FINANCIAL PROJECTIONS (Outcome)

End of 90 Days (Q1 2026):

- 10-15 paying customers (nursing bureaus)

- ₹2,000/month/customer (conservative) = ₹20-30k/month

- Minus infrastructure ($800) = ₹19.2-29.2k net MRR

- Goal: ₹15-20L MRR (requires 75-100 customers at ₹2k each, or 10-15 at ₹15-20k each)

Q2 2026 (6 months in):

- Expand to Hyderabad, Mumbai

- Target: 30-50 customers

- ₹60-100k MRR (before costs)

Q3 2026 (9 months in):

- Nationwide presence

- Target: 100+ customers

- ₹200-300k MRR (before costs)

This trajectory gets you to ₹15-20L MRR (~₹15-20k revenue) by month 9-12, or ₹1.5-2L ARR at month 3 (not quite ₹15-20L, but on track).

Note: Your actual target is ₹15-20L MRR, which requires ~100-150 paying customers. Phase 4 gets you to foundation; Phase 5-6 gets you to target. Plan accordingly.

CONCLUSION

This 90-day plan transforms HealLog from a clinic EMR to a multi-tenant SaaS operations platform for home care agencies.

You will:

- Build and ship features incrementally (Phase 1 → Phase 4)

- Stay lean (no feature creep, no perfectionism)

- Validate with real customers (Closed beta → Open beta → Public)

- Achieve production readiness by Day 90

- Be positioned for ₹15-20L MRR by month 6-12

The key: Do Phase 1 (infrastructure) right. Everything else builds on that foundation. RLS isolation bugs now = nightmare support tickets later.

Start Monday. Ship by Day 90. Scale by month 6.

Good luck, founder. 🚀